Car Rental Management System

Initial Project Documentation & Development Plan

University Team Project

September 2026

# 1. Project Information

| Project Name | Car Rental Management System |
| --- | --- |
| Project Type | Web-Based Application |
| Team Size | 6 members |
| Team Leader | Abdelrahman Hany (Phone: 01102201913) |
| Team Members | Kerollos Romany, Mina Maher, Samuel Mokhles, Mathew Ashraf, Marwan Mohammed |
| Project Duration | Approximately 6 weeks (1.5 months) |

# 2. Project Overview

The Car Rental Management System is a web-based platform designed to streamline the process of renting vehicles for both customers and rental company employees. The system allows customers to browse the available fleet, check vehicle availability for specific rental dates, and make reservations online, while employees are provided with a centralized interface to manage cars, customer records, rentals, payments, and vehicle returns.

Problem Statement: Traditional car rental operations are often managed manually or through disconnected spreadsheets, which leads to double-bookings, inaccurate vehicle availability information, delayed payment tracking, and difficulty maintaining an organized rental history. This system addresses these issues by consolidating all rental operations — from reservation to return — into a single, reliable, and centralized platform.

# 3. Project Objectives

- Design and implement a centralized system for managing customers, vehicles, rentals, and payments.

- Enable customers to check real-time vehicle availability based on selected rental dates.

- Allow customers to create rental reservations through a simple and intuitive interface.

- Provide employees with tools to manage the vehicle fleet, including status, category, and rental rate.

- Automate the tracking of rental duration, rental status, and vehicle return process.

- Maintain an accurate and accessible rental history for both customers and employees.

- Implement a reliable payment management process linked to each rental transaction.

- Deliver a secure system through role-based authentication and authorization.

# 4. Main Features / Functional Requirements

## 4.1 Authentication & Authorization

- Secure login for customers and employees.

- Role-based access control distinguishing customer and employee permissions.

## 4.2 Customer Management

- Customer registration and profile management.

- Storage and validation of driving license details.

## 4.3 Vehicle Management

- Add, update, and manage vehicle records.

- Track vehicle model, category, daily rental rate, and current status.

## 4.4 Vehicle Availability

- Check vehicle availability based on selected rental start and end dates.

- Prevent double-booking of the same vehicle for overlapping periods.

## 4.5 Rental & Reservation Management

- Create rental reservations for available vehicles.

- Manage rental pickup and expected return dates.

- Track rental duration and current rental status.

## 4.6 Vehicle Return Management

- Record actual vehicle return and update rental status accordingly.

- Update vehicle availability immediately after return.

## 4.7 Rental History

- Provide customers with a view of their past rentals.

- Provide employees with a searchable rental history for reporting purposes.

# 6. Project Development Plan (6-Week Timeline)

The development plan is organized by project phase rather than by individual task assignment, since detailed task distribution has not yet been finalized. Some activities may overlap where appropriate — for example, architecture setup may begin while requirements analysis is being finalized, and testing of completed modules may start before all modules are finished.

| Week | Focus Area | Key Activities |
| --- | --- | --- |
| Week 1 | Requirements & Planning | Requirements analysis, stakeholder/use-case identification, initial system understanding, use case diagrams, high-level project planning |
| Week 2 | Database & Architecture | Database design (ERD), entity and relationship definition, project architecture setup, technology stack finalization, repository/environment setup |
| Week 3 | Customer Management & Auth | Authentication and authorization module, customer registration and profile management, driving license data handling, initial UI/backend integration |
| Week 4 | Vehicles & Reservations | Vehicle management (models, categories, rates, status), vehicle availability checks by date, rental booking and reservation logic |
| Week 5 | Returns, Payments & History | Vehicle return management, payment processing module, rental history tracking, integration across previously built modules |
| Week 6 | Testing & Finalization | System-wide integration testing, bug fixing, final documentation, preparation of the presentation and demo |

# 7. Expected Deliverables

| Phase | Expected Deliverables |
| --- | --- |
| Week 1 | Requirements document, use case diagram(s), initial project plan |
| Week 2 | Entity Relationship Diagram (ERD), database schema, configured project architecture |
| Week 3 | Working authentication module, customer management module (initial version) |
| Week 4 | Vehicle management module, availability-check feature, reservation/booking module |
| Week 5 | Vehicle return module, payment module, rental history feature, integrated modules |
| Week 6 | Fully integrated and tested system, final documentation, presentation materials |

# 8. Team Organization

The team will work collaboratively throughout the project. During the initial phase (Weeks 1–2), all members will participate jointly in requirements analysis, use case definition, and database design, since these foundational activities affect every later module. Once the requirements analysis and database design (ERD) are finalized, the team will divide the remaining development work — covering customer management, vehicle management, reservations, returns, payments, and rental history — among individual members based on the modules identified. Detailed task assignments will be documented and shared with all members once this division is finalized.

# 9. Project Milestones

- Milestone 1 — End of Week 1: Requirements analysis and use case diagrams completed.

- Milestone 2 — End of Week 2: Database design (ERD) finalized and project architecture set up.

- Milestone 3 — End of Week 3: Authentication and customer management modules functional.

- Milestone 4 — End of Week 4: Vehicle management, availability check, and reservation features functional.

- Milestone 5 — End of Week 5: Vehicle return, payment, and rental history features integrated.

- Milestone 6 — End of Week 6: Fully integrated, tested system with final documentation and presentation ready.